**WEEKLY REPORT**

**Department : EiBS Date : 24-02-2020 – 29-02-2020**

**Team Members: Vimala Vinnarasi.U, Saran Raj. J, Jegan.S, Karthick.R**

**Team: Extreme Finders**

**Vimala Vinnarasi.U**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **S.No** | **Project Name** | **Date** |  | **Task Name** | **Task Status** |
| 1. | Raj Exim | 24-Feb-2020 |  | **1. Opportunity**  2. **Product Changes – Unit**   * Unit Settings | * Lead Document Upload * Quotation Analysis * Comment - In Progress |
| 2 | Raj Exim | 25-Feb-2020 |  | **Quotation**   * Quote Analysis * Add, Edit , List | * Quotation Analysis - Completed * Lead Management Uploading Files & Checking * Quotation Settings - In Progress |
| 3. | Raj Exim | 26-Feb-2020 |  | **Proforma Invoice**   * Proforma Invoice Analysis * Add, Edit, List | * Product Item Costing – Add, Edit, Delete * Lead Changes * Lead Import * Demo |
| 4. | Raj Exim | 27-Feb-2020 |  | * Proforma Invoice Analysis * Add, Edit, List | * Lead Import Issue * Lead Changes * Opportunity Changes |
| 5. | Raj Exim | 28-Feb-2020 |  | **Proforma Invoice**   * Delete, Print & View | * Lead Source Report Daily & Monthly * Demo Changes * Mail To DB Analysis & Insert * Demo * Meeting |
| 6. | Raj Exim, Other | 29-Feb-2020 |  | * Testing & Bug Fixing * Reports & Plans * Meeting | * Lead Product Daily & Monthly Report * Mail To DB View * Report & Plan |

**Saranraj.J**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **S.No** | **Project Name** | **Date** | **Task Name** | **Task Status** |
| 1. | Academy CRM | 24-Feb-2020 | * **Holiday Management**   + - Batch, Exam Date Changes * **Approval Management**    + - Changes in Level * **Payment Module**   + - Payment Amount Pending Amount to be Maintain to Next Month | * **Online Exam Management**   + Result Update Page with Percentage * **Head Office Bank Details**   + Add Dynamic Bank Details in Collection Payment Deposit * **Approval Management**   + Changes Approval Management Level to Low to High * Installment Drop when Student Drop   **Completed** |
| 2 | Academy CRM | 25-Feb-2020 | * + **Student Drop Instalment Drop**   + **Collection Report**     - Franchise Sharing Percentage changes History Maintained and Day Based Close Option | * **Harvesting Report**   + Generate Harvesting Report for current and Next 3 Months for all Branches   + Student List Based on Payment and Due Amount * Prepare Word File for Demo Details   **Completed** |
| 3 | Academy CRM | 26-Feb-2020 | * + **SMS & Mail Reminder Settings**   + **Missed Payment Reminder Settings**   + **Batch**     - Special Class & Approval | * **Missed Payment**   + Discussion Create table to save Missed Payment Details   + Save Missed Payment Details when Student Create with Installment   + Update Missed Payment Details When Student Payment * Upload To Live   **Completed** |
| 4 | Academy CRM | 27-Feb-2020 | * + **Harvesting Report**   + **Franchise Business Value** | * **Missed Payment**   + Discussion   + Before Payment and After Payment Reminder Settings * **Live Issue**   **Completed** |
| 5 | Academy CRM | 28-Feb-2020 | * + **Staff Time Table**   + **Class Room Available**   + **Branch Details Summary view More Option** | **Leave** |
| 6 | Academy CRM | 29-Feb-2020 | * + **Student Login** | * **Missed Payment Report** |

**Karthick.R**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **S.No** | **Project Name** | **Date** | **Task Name** | **Status** |
| 1. | Academy CRM , Raj Exim CRM | 24-FEB-2020 | **Academy CRM**   * Summary Data Report More Option UI * Harvesting Report UI | **Academy CRM**   * Harvesting Report UI Design * Summary Data Widget With More option Design UI   **Completed**  **Raj Exim CRM**   * Document Upload in Admin Support Work   **Completed** |
| 2 | Academy CRM , Raj Exim CRM | 25-FEB-2020 | **Academy CRM**   * Staff Time Table UI * Class Room Available UI   **Raj Exim**   * Quotation Management * Proforma Invoice Management | **Academy CRM**   * Staff Available Time UI Design   **Completed**  **Raj Exim CRM**     * Lead View Document Page UI Alignment Separating Documents & Images   **Completed** |
| 3 | Academy CRM , Raj Exim CRM | 26-FEB-2020 | **Academy CRM**   * Student Login UI | **Raj Exim CRM**   * Lead Report UI ( Lead Source , Industry & Product ) Based on Day & Month Wise Report * Lead Management UI Standard Updation in Development   **Completed**  **Academy CRM**   * Alternative Staff Available Time Calendar View Design   **Completed** |
| 4 | Academy CRM , Raj Exim CRM | 27-FEB-2020 | **Academy CRM**   * Student Course Completion Certification UI | **Academy CRM**   * Student Attendance Print View Design Payment Remainder Settings UI   **Completed**  **Raj Exim CRM**   * Raj Exim CRM UI Correction and Updation For Overall modules   **Completed** |
| 5 | Academy CRM , Raj Exim CRM | 28-FEB-2020 | **Academy CRM**   * + IDLE | **Raj Exim CRM**   * Raj Exim CRM UI Correction and Updation For ( Lead Report , Exporters And Breadcrumb For All Modules)   **Completed** |
| 6 | Academy CRM , Raj Exim CRM | 29-FEB-2020 | **Academy CRM**   * + IDLE | **Academy CRM**   * Missed Payment Discussion & UI Support     **Raj Exim CRM**   * Quote Management UI |

**Jegan.S**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **S.No** | **Project Name** | **Date** | **Task Name** | **Task Status** |
| 1. | Zeus Target | 24-Feb-2020 | * **Role Management:**   + - * Customize Add Role with Allow permission to show lead with hierarchy wise       * Edit Role | * Role Permission:   + - * Role lead list Access in add and edit (Completed)       * Notification for timeline Management (In Progress) |
|  | Zeus Target | 25-Feb-2020 | * **Role Management:**   + - * While user login, Based on Role ID and it’s permission to show lead lists. | * Timeline Based Notification(Completed) * Payment Management Filter (completed) * Dashboard Drilldown graph based on category and subcategory (In progress) |
| 3. | Zeus Target | 26-Feb-2020 | * Idle | * Dashboard Drilldown(Completed) * Eibs global live link bugs finding and fixing (completed) |
| 4. | Zeus Target | 27-Feb-2020 | * Idle | * Upload on live link testing and bug fixing (Completed) |
| 5. | Zeus Target | 28-Feb-2020 | * Idle | * GM Mam Given issues were fixed(Completed) * Laravel CRUD Operation (Completed) |
| 6. | Zeus Target | 29-Feb-2020 | * Testing and Bug Fixing | * Raj Exim Settings (In progress) |
|  |  |  |  |  |